Estimate Activity Cost

| Task | Days | Estimated cost |
| --- | --- | --- |
| Gathering Data | 23 | $20,000 |
| Design Phase | 16 | $30,000 |
| Development Phase | 37 | $270,000 |
| Testing Phase | 23 | $20,000 |
| Deployment Phase | 55 | $35,000 |
| Closing Phase | 26 | $50,000 |
| Contingency |  | $15,000 |
| Total |  | $440,000 |

Total Budget

| Resources | Date | Cost | Total Cost |
| --- | --- | --- | --- |
| Gathering data expenses |  | $10,000 |  |
| Salaries |  | $10,000 |  |
| 1st Pay check | 7/24/2025 |  | $20,000 |
| Design Data Infrastructure |  | $10,000 |  |
| Salaries |  | $20,000 |  |
| 2nd Pay check | 8/15/25 |  | $30,000 |
| Rent Database Building 1 year |  | $120,000 |  |
| Buying Equipment’s(Servers, Switches) |  | $70,000 |  |
| Salaries |  | $50,000 |  |
| Rent Domain Name and Hosting |  | $2,000 |  |
| Salaries |  | $28,000 |  |
| 3rd /4th Paycheck | 9/23/25-10/7/25 |  | $270,000 |
| Testing Expenses |  | $10,000 |  |
| Salaries |  | $10,000 |  |
| 5th paycheck | 11/7/25 |  | $20,000 |
| Training Expences |  | $20,000 |  |
| Launching |  | $5,000 |  |
| Salaries |  | $10,000 |  |
| 6th Paycheck | 1/23/26 |  | $35,000 |
| Final review |  | 20,000 |  |
| Salaries |  | 30,000 |  |
| End of the project | 3/2/26 |  | 50,000 |